Team: **S2-CB03-Group 5**

Date: **04/03/2021**

Minutes prepared by: **Alessandro Busacchi**

Time: **13:00 – 13:30**

Location: **Microsoft Teams**

Purpose of the meeting:**User requirements review** – **Discussing week plan and URS**

Attendance: **Everybody  (Alessandro Busacchi – Maarten Hormes – Luca Pulvirenti – Nikola Kličková)**

**Agenda**

Topic

* URS feedback
* Some question to ask

Discussion

* We split requirements and use cases as we received in the last feedback.
* Stock included after the client meeting new stock use cases. Similar to what we did with employees.
* Use case diagram and wireframes updated.
* Priority on desktop application (web site will be discussed and eventually implemented after the first 6 weeks)
* Client didn’t have an opinion on the GUIs we showed in the last meeting.
* The application must have two different ways to schedule: automatic and manual. With the automatic way the schedule can be copied for more than one week.
* We will proceed by implementing the manual scheduling first.
* The system will provide a solution to show the absence of connection with the database. There will be found a way to prevent the crashing of the application.
* The group will take care of splitting the workload. It may be a good idea to rotate the roles, so everyone can learn and work a bit on everything.
* At the moment Alessandro and Maarten are working on UML diagram and on database, while Nikola and Luca are dealing with implementing the code (Luca is doing mostly the GUI).
* Idea to plan work schedule with a tool.