Team: **S2-CB03-Group 5**

Date: **15/06/2021**

Minutes prepared by: **Nikola Kličková**

Time: **10:00 – 10:30**

Location: **R10**

Purpose of the meeting:**Meeting with our tutor**

Attendance: **Everybody  (Alessandro Busacchi – Maarten Hormes – Luca Pulvirenti – Nikola Kličková-Luc van der Putten)**

**Agenda**

Topic

* Progress update deliverables iteration 4.
* Make agreements on what will be delivered on Sunday (June 20th)
* Divide pre-submission work (Finishing up the project)

Discussion

* Discussion about feedback on URS and Project Plan
* Maarten is working on the GUI of the website
* Using libraries would have made the design of the website easier
* Luc is working on holidays and sick days requests
* Alessandro is working on the preferences
* Preferences need to be done soon so it can be used in automatic scheduling
* Automatic scheduling is not transparent – employees might be confused when they do not get a shift according to the preference
* Automatic scheduling and what needs to be taken into account